ENGINEERING DATA AUDIT TOOL

Python Skill Development Edition - Revised Scope

A progressive project for Python fluency, automation, data engineering, software quality, and engineering/PLM-oriented problem solving

How to use this reference Do not try to build the final architecture on day one. Start with one audit.py file and a few fake filenames. Each time you learn a Python topic, return to the roadmap and add the matching feature. The core scope is deliberately broad enough to strengthen your practical Python skills; advanced extensions are clearly marked so the project stays achievable.

| Target | Recommendation |
| --- | --- |
| Primary editor | VS Code |
| Primary interface | Command-line application (CLI) by the later phases |
| Version control | Git + a GitHub remote so the project can be used from both computers |
| Core completion target | Finish through testing, typing, packaging, Git, and CI |
| Stretch target | Add API, pandas, subprocess, performance/concurrency, or GUI only after the core is stable |

# 1. Project purpose

The Engineering Data Audit Tool is a realistic Python learning project that inspects a folder of sample engineering files plus structured metadata, checks the data against configurable rules, detects quality problems, and generates reports. The project theme resembles pre-migration or data-quality work that can occur around PLM, CAD, and enterprise engineering systems, but it uses synthetic data so you can publish and discuss it safely.

Core idea Acquire data -> parse it -> validate it -> reconcile multiple sources -> report problems -> persist results -> test the behavior -> package and automate the tool.

# 2. Learning objectives - what this project should teach you

The revised scope is intentionally broader than the first version. The goal is not only to make a filename checker; it is to use one project to practice most of the Python and software-development topics that matter for your next stage of skill development.

| Area | Coverage |
| --- | --- |
| Core Python | Strings, numeric/boolean logic, lists, dictionaries, sets, tuples, slicing, comprehensions, loops, functions, parameters, return values, unpacking. |
| Files and data | pathlib, text I/O, context managers, CSV, JSON, configuration files, regular expressions, datetime/timestamps. |
| Program structure | Modules, packages, imports, __name__, separation of responsibilities, refactoring. |
| OOP and modeling | Classes, dataclasses, properties where useful, custom exceptions, composition; inheritance only when it genuinely helps. |
| Advanced Python | Iterables, iterators, generators, decorators, type hints, useful standard-library patterns. |
| CLI and automation | argparse, exit codes, logging, configuration, optional subprocess integration. |
| Database skills | SQLite, CRUD, parameterized SQL, joins/aggregations, transactions, audit history. |
| Software quality | pytest, fixtures, parametrization, temporary directories, type checking, linting/formatting, edge-case testing. |
| Project engineering | venv, dependencies, pyproject.toml, README, Git, GitHub, branches, pull requests, CI. |
| Optional data/integration | HTTP API calls, pandas analytics, profiling, concurrency, simple GUI only as stretch work. |

# 3. Final tool - expected behavior

At the end of the core project, a user should be able to point the application at a folder and receive a reliable audit of the files and metadata in that folder.

python -m engineering_audit sample_data
python -m engineering_audit sample_data --config config/audit_rules.toml
python -m engineering_audit sample_data --report reports/audit_report.csv --save-db
python -m engineering_audit sample_data --verbose

Scan a directory recursively and identify supported inputs.

Parse engineering-style filenames such as PUMP_1001_A.prt.

Validate naming, IDs, revisions, file extensions, and configurable business rules.

Read CSV and JSON metadata and reconcile them against the actual files.

Detect missing files, extra records, duplicate IDs, revision mismatches, malformed data, and unsupported inputs.

Generate a console summary and machine-readable CSV/JSON reports.

Optionally persist audit history and issue details in SQLite.

Provide useful logs and meaningful exit codes.

Be covered by automated tests and type hints, and be runnable as an installable CLI project.

# 4. Scope boundaries

Use fake/synthetic engineering files. A .prt file can initially be an empty placeholder; the tool does not need NX to read the internal CAD format.

Do not use company/customer data, proprietary Teamcenter scripts, confidential logs, or internal architecture in the public project.

The core application is a CLI. A GUI is optional and should not delay the software fundamentals.

The project should favor standard-library tools first, then add third-party libraries only when they teach a useful skill (for example pytest, requests, mypy, Ruff).

Advanced extensions are optional. A clean, tested core project is more valuable than a large unfinished application.

# 5. Sample data and fictional business rules

sample_data/
  PUMP_1001_A.prt
  PUMP_1001_A.pdf
  VALVE_2002_B.prt
  MOTOR_3001_A.prt
  pump_1004_A.prt        # deliberately invalid
  VALVE_25_B.prt         # deliberately invalid
  BADFILE.prt            # deliberately invalid
  parts.csv
  metadata.json

Suggested fictional naming convention:

TYPE_ITEMID_REVISION.extension
Example: PUMP_1001_A.prt

| Field | Example rule |
| --- | --- |
| TYPE | Uppercase and in the approved set, for example PUMP / VALVE / MOTOR. |
| ITEM ID | Exactly four digits. |
| REVISION | Exactly one uppercase alphabetic character. |
| EXTENSION | Allowed extensions configured by the project, for example .prt and .pdf. |
| COMPANION FILE | Optional rule: every .prt must have a matching .pdf. |

# 6. Processing architecture

Input folder
   |
   v
Scanner -> Parser -> Validators -> Reconciler -> Results
                                         |
                        +----------------+----------------+
                        v                                 v
                     Reports                           SQLite
                        |                                 |
                        +----------- CLI / logs ----------+

This architecture is a target state. Start with a single script, then split responsibilities only after the code becomes large enough that the separation helps you.

# 7. Core requirements - required for the skill-development version

## R1 - Development environment

Create the project in VS Code. Use a project-local virtual environment (.venv), select the correct Python interpreter, and keep the environment itself out of Git.

## R2 - Git repository from day one

Initialize Git, create a .gitignore, make small meaningful commits, publish the repository to GitHub, and use it from both computers.

## R3 - Hard-coded starter data

Begin with a Python list of filenames so you can practice strings, loops, lists, dictionaries, sets, and functions before adding filesystem complexity.

## R4 - Filename parsing

Convert a filename such as PUMP_1001_A.prt into structured fields. Practice split/rpartition, slicing, dictionaries, tuple unpacking, and return values.

## R5 - Rule validation

Create focused validation functions for type, item ID, revision, extension, and naming format. Return structured issues instead of only printing messages.

## R6 - Regular expressions

Add a regex-based filename validator/extractor after you understand the manual parsing version. Compare readability and failure cases.

## R7 - Real folder scanning

Use pathlib to scan a real folder, distinguish files/directories, support recursive scanning, and capture path/name/suffix/size information.

## R8 - Comprehensions and collection operations

Use comprehensions, sets, sorting, grouping, and membership checks where they make the code clearer. Avoid using them merely to be clever.

## R9 - File I/O and context managers

Read/write text safely using with blocks. Generate at least one human-readable audit summary file.

## R10 - CSV ingestion

Read parts.csv using the csv module. Validate required columns, missing values, duplicate IDs, and malformed rows.

## R11 - JSON ingestion

Read metadata.json, validate required keys/types, and reconcile JSON metadata with filenames and CSV records.

## R12 - Configuration-driven rules

Move naming rules, allowed types/extensions, and related options into a configuration file. Prefer TOML or JSON. The validator should not require source-code edits for every rule change.

## R13 - Cross-source reconciliation

Compare actual files, CSV records, and JSON metadata to detect missing files, extra records, duplicate identifiers, mismatched revisions, and inconsistent classifications/statuses.

## R14 - Structured result model

Represent each finding with a consistent structure such as filename, item_id, severity, rule_id, message, and status. Start with dictionaries, then consider dataclasses.

## R15 - OOP / dataclasses

Refactor appropriate data structures into dataclasses such as FileRecord, AuditIssue, and AuditSummary. Use classes where they improve clarity; do not force deep inheritance.

## R16 - Custom exceptions

Define a small exception hierarchy for expected application errors where useful, such as ConfigurationError or DataFormatError. Catch errors at appropriate boundaries.

## R17 - Logging

Use logging instead of scattered debug prints. Support INFO/WARNING/ERROR and a --verbose mode that enables DEBUG-level detail.

## R18 - Iterators and generators

Use a generator for one meaningful pipeline step, such as yielding candidate files or parsed records one at a time. Understand why it can reduce memory usage.

## R19 - Decorator practice

Create one practical decorator, for example a timing/logging decorator for selected processing functions. Preserve metadata with functools.wraps.

## R20 - Command-line interface

Use argparse to accept the input folder, config path, output path, verbosity, database option, and other useful flags. Include --help and useful validation.

## R21 - Exit codes

Return 0 for a successful audit with no blocking issues and defined nonzero exit codes for invalid configuration, runtime failure, or optionally failed quality gates.

## R22 - Reports

Generate console, CSV, and JSON reports. Keep reporting separate from validation logic.

## R23 - SQLite persistence

Store audit runs and issue details using sqlite3. Practice schema creation, CRUD, parameterized queries, transactions, and summary queries.

## R24 - SQL reporting

Write queries that summarize issue counts, recent audit runs, common failure rules, and trends across runs. Include at least one JOIN and one GROUP BY.

## R25 - Automated tests

Use pytest for parser, validator, reconciler, CLI, and report behavior. Include normal cases, edge cases, and failure cases.

## R26 - pytest fixtures and parametrization

Use tmp_path for temporary folders/files, fixtures for reusable sample data, and parametrized tests for many valid/invalid filename cases.

## R27 - Type hints

Add type hints to public functions and important data structures. Gradually make the project pass a static type checker such as mypy.

## R28 - Code quality tools

Use a formatter/linter such as Ruff (or equivalent) and keep style checks reproducible through project configuration.

## R29 - Packaging and dependency metadata

Move to a src layout and pyproject.toml. Install the project in editable mode and expose a console command or python -m entry point.

## R30 - Documentation

Write a README containing purpose, architecture, installation, CLI examples, naming rules, sample output, testing instructions, and a short design rationale.

## R31 - Git feature workflow

Create feature branches for meaningful changes, make focused commits, and merge them cleanly. Learn status, diff, log, branch/switch, pull, push, merge, and conflict resolution.

## R32 - Continuous integration

Add a GitHub Actions workflow that runs tests and code-quality checks on pushes/pull requests. This turns your repository into a small professional software project.

# 8. Stretch requirements - useful, but do not block core completion

| Stretch feature | Learning purpose |
| --- | --- |
| S1 - HTTP/API integration | Load an additional approved-parts or rule dataset from a small public/mock REST API using requests. Handle timeouts, HTTP failures, and JSON parsing. |
| S2 - Environment variables | If an API requires credentials, read them from environment variables or a local .env file that is excluded from Git. Never commit secrets. |
| S3 - subprocess integration | Invoke a harmless external command or mock validator with subprocess, capture the exit code/stdout/stderr, and convert its output into audit issues. |
| S4 - pandas analytics | Load the final report or audit history into pandas to produce summary statistics. Keep pandas out of the core validation logic so you learn both plain Python and data tooling. |
| S5 - Performance and profiling | Measure slow operations using time/perf_counter or cProfile. Optimize only after measuring. Compare list-based and generator-based approaches where useful. |
| S6 - Concurrency | If you have many independent files or slow external checks, experiment with concurrent.futures. Keep this optional until the sequential version is reliable and tested. |
| S7 - Rule plug-ins | Experiment with a registry of validation rules so new rules can be added without changing the main orchestration flow. |
| S8 - Simple GUI | Only after the CLI is complete, optionally add a thin GUI that selects a folder and launches the existing audit engine. The GUI should call the same core functions rather than duplicate logic. |

# 9. Command-line interface specification

The CLI is now a core project requirement, but it is introduced after the basic audit logic works. This keeps early learning simple while still producing a professional final tool.

engineering-audit sample_data
engineering-audit sample_data --config config/audit_rules.toml
engineering-audit sample_data --report reports/audit_report.csv
engineering-audit sample_data --format json
engineering-audit sample_data --save-db
engineering-audit sample_data --verbose
engineering-audit --help

| Argument/option | Purpose |
| --- | --- |
| input_folder | Required directory to audit. |
| --config PATH | Optional rules/configuration file. |
| --report PATH | Output report path. |
| --format csv¦json | Select report format. |
| --save-db | Persist the audit run in SQLite. |
| --verbose | Enable DEBUG logging. |
| --strict | Optional quality gate: return a nonzero exit code when configured issue types are found. |

# 10. Suggested internal data model

FileRecord(filename='PUMP_1001_A.prt', item_id='1001', component_type='PUMP', revision='A', extension='.prt')

AuditIssue(rule_id='REVISION_MISMATCH', severity='ERROR', item_id='2002', filename='VALVE_2002_B.prt', message='CSV revision C does not match filename revision B')

Start with dictionaries. Refactor to dataclasses once you understand why a named, typed structure improves readability and testing.

# 11. Final target project structure

engineering-data-audit/
|-- .github/
|   `-- workflows/
|       `-- ci.yml
|-- config/
|   `-- audit_rules.toml
|-- sample_data/
|   |-- PUMP_1001_A.prt
|   |-- VALVE_2002_B.prt
|   |-- parts.csv
|   `-- metadata.json
|-- src/
|   `-- engineering_audit/
|       |-- __init__.py
|       |-- __main__.py
|       |-- cli.py
|       |-- scanner.py
|       |-- parser.py
|       |-- models.py
|       |-- validators.py
|       |-- loaders.py
|       |-- reconciler.py
|       |-- reports.py
|       |-- database.py
|       |-- config.py
|       `-- logging_config.py
|-- tests/
|   |-- test_parser.py
|   |-- test_validators.py
|   |-- test_reconciler.py
|   |-- test_reports.py
|   `-- test_cli.py
|-- reports/
|-- .gitignore
|-- pyproject.toml
`-- README.md

Do not create this structure on day one Your starting project should be much smaller: engineering-data-audit/sample_data/ plus audit.py. The src package, tests, config, CI, and packaging files are milestones you earn as the project grows.

# 12. Development roadmap - grow the project in versions

| Version | Milestone | Python/software focus | Deliverable |
| --- | --- | --- | --- |
| v0.1 | Filename checker | Strings, conditions, basic functions | Hard-code one filename and validate its pieces. |
| v0.2 | Multiple records | Loops, lists, dictionaries, sets, comprehensions | Audit a list of fake filenames and collect structured results. |
| v0.3 | Parser + validators | Functions, modules, regex | Separate parsing from validation; add regex alternative. |
| v0.4 | Real folder scanner | pathlib, file I/O, context managers | Scan sample_data and process real placeholder files. |
| v0.5 | CSV + JSON | csv, json, data modeling | Load metadata and reconcile it against actual files. |
| v0.6 | Robust application | Exceptions, logging, configuration | Handle bad data safely and move rules into config. |
| v0.7 | Modular architecture | Imports, packages, OOP/dataclasses | Split responsibilities and introduce structured models. |
| v0.8 | CLI | argparse, exit codes | Run against arbitrary folders with useful options and --help. |
| v0.9 | SQLite | SQL, persistence, transactions | Store audit history and issue details. |
| v1.0 | Tested core release | pytest, fixtures, parametrization | Create comprehensive tests and stable reports. |
| v1.1 | Typed/clean project | Type hints, mypy, lint/format | Add typing and reproducible quality checks. |
| v1.2 | Packaged application | pyproject.toml, editable install, entry point | Install and run engineering-audit as a command. |
| v1.3 | Git/CI maturity | Branches, pull requests, GitHub Actions | Run tests/quality checks automatically in the repository. |
| v1.4+ | Stretch extensions | API, pandas, subprocess, profiling, concurrency, GUI | Choose only extensions that support your next learning goal. |

# 13. When you learn a topic, what should you add?

| Topic learned | Project feature |
| --- | --- |
| Strings / slicing / split | Parse TYPE_ITEMID_REVISION from filenames. |
| if / boolean logic | Apply naming and metadata rules. |
| Loops | Audit many files/records. |
| Lists / dictionaries / sets | Store results, model records, detect missing/duplicate IDs. |
| Functions | Create parser, validator, loader, reconciliation, and reporting functions. |
| Comprehensions | Filter/summarize collections when they remain readable. |
| Regex | Strict naming-rule validation and field extraction. |
| Errors / try-except / raise | Handle malformed files, missing configuration, invalid CSV/JSON. |
| Modules / imports / __name__ | Split the growing script into modules. |
| pathlib / file I/O | Scan a real directory and write reports. |
| CSV / JSON | Read structured engineering metadata. |
| Classes / dataclasses | Create FileRecord, AuditIssue, AuditSummary. |
| Iterators / generators | Stream files/records through the audit pipeline. |
| Decorators | Add timing/logging around selected functions. |
| argparse | Build the final CLI. |
| logging | Create operator/debug logs. |
| SQLite / SQL | Persist audit history and query results. |
| pytest | Automate regression testing. |
| Type hints | Make interfaces clearer and enable static checking. |
| Git/GitHub | Work safely from two computers and build version history. |
| Packaging | Install the tool and expose a command. |
| CI | Run tests/quality checks automatically. |

# 14. Git + GitHub workflow for two computers

Use one GitHub repository as the shared remote. Each computer has its own local clone. GitHub is not a shared network folder: changes move between computers through commits, push, and pull.

## Computer A - create and publish the project

git init
git add .
git commit -m "Initial project structure"
git branch -M main
git remote add origin https://github.com/YOUR-USER/engineering-data-audit.git
git push -u origin main

You can also use VS Code Source Control -> Initialize Repository -> Commit -> Publish to GitHub instead of typing every command.

## Computer B - clone the same repository

git clone https://github.com/YOUR-USER/engineering-data-audit.git
cd engineering-data-audit
code .

## Every time you switch computers

Before starting work, pull the latest commits from GitHub: git pull.

Make your changes and review them with git status / VS Code Source Control.

Stage and commit a coherent unit of work.

Push before you stop working: git push.

On the other computer, pull before editing.

Important habit Do not leave uncommitted work on Computer A and then independently edit the same files on Computer B. Commit + push before switching, then pull on the other machine. This greatly reduces avoidable merge conflicts.

## Recommended .gitignore

.venv/
__pycache__/
.pytest_cache/
.mypy_cache/
.ruff_cache/
*.pyc
.env
reports/*.csv
reports/*.json
*.db

Commit synthetic sample_data if it is small and intentionally part of the learning project. Do not commit real company/customer data or credentials.

## Later: feature branches

git switch -c feature/csv-validation
# edit, test
git add .
git commit -m "Add CSV validation"
git push -u origin feature/csv-validation

Once you are comfortable, merge feature branches through a pull request. Even when you are the only developer, this teaches a workflow used on real teams.

# 15. Testing and edge cases

☐ Missing input folder or configuration file.

☐ Empty folder.

☐ Nested directories.

☐ Filename with no extension.

☐ Filename with too many or too few underscore-separated fields.

☐ Lowercase component type or revision.

☐ Item ID with letters, spaces, or wrong length.

☐ Unsupported extension.

☐ Duplicate file/item IDs.

☐ CSV missing required columns.

☐ CSV row with blank values or unexpected data type.

☐ Invalid JSON syntax or missing required keys.

☐ File exists but matching CSV/JSON record is missing.

☐ CSV/JSON record exists but matching file is missing.

☐ Revision mismatch across sources.

☐ Output path cannot be written.

☐ SQLite database unavailable/locked or schema not initialized.

☐ CLI option has an invalid value.

# 16. Core Definition of Done

☐ Project is maintained in Git and synchronized through a GitHub repository.

☐ Project uses a local virtual environment and reproducible dependency metadata.

☐ Folder scanner handles normal and nested directories.

☐ Filename parser and regex validation are implemented.

☐ Naming/business rules are configurable rather than fully hard-coded.

☐ CSV and JSON inputs are validated and reconciled against filesystem data.

☐ Missing, extra, duplicate, and mismatched records are detected.

☐ Structured audit issues and summaries are produced.

☐ Errors are handled intentionally and logs are useful.

☐ CLI supports input/config/report/verbosity options and --help.

☐ CSV and JSON reports can be generated.

☐ SQLite can store and query audit history.

☐ Core behavior is covered by pytest including fixtures and parametrized cases.

☐ Public functions/data models have useful type hints and pass the chosen type-checking target.

☐ Formatting/linting checks are configured.

☐ Project uses a src package and pyproject.toml.

☐ README explains installation, usage, architecture, tests, and example output.

☐ GitHub Actions runs tests and quality checks.

☐ No proprietary/customer data or secrets are present.

# 17. What to do first - your first four project sessions

## Session 1 - Create the project and repository

Create engineering-data-audit/ in VS Code.

Create sample_data/ and audit.py.

Create a .venv and select it in VS Code.

Initialize Git, add .gitignore, make the first commit, and publish a private GitHub repository.

On the second computer, clone the repository and verify you can open it in VS Code.

## Session 2 - Hard-coded filename audit

Create a list of 6-10 valid/invalid filenames.

Loop through the list and split each filename into fields.

Store parsed data in dictionaries.

Print PASS/FAIL without using regex yet.

## Session 3 - Refactor into functions

Create parse_filename(), is_valid_item_id(), is_valid_revision(), is_valid_type(), and validate_filename().

Return data/results from functions rather than mixing all logic with print statements.

Commit the refactor separately.

## Session 4 - Add realistic failures and review

Add malformed filenames and unexpected extensions.

Improve error messages and remove repeated code.

Write a short README section describing the naming convention and current capability.

Push the completed work to GitHub so both computers are synchronized.

# 18. How to use this project while studying

After every study topic, do not immediately move to the next chapter. Spend at least one session applying the new concept to this project. A useful cycle is: learn -> write a small isolated example -> add the concept to the audit tool -> test it -> commit it -> write one or two notes about what you learned.

Recommended time split Roughly 30% learning material, 60% writing/debugging code, and 10% notes/review. The exact percentages can vary, but coding should be the largest share.

# 19. One-sentence project summary

Build a production-style Python CLI that audits synthetic engineering files and metadata, progressively using core Python, files/CSV/JSON, regex, OOP/dataclasses, generators/decorators, error handling/logging, SQLite, testing, typing, packaging, Git/GitHub, and CI - with advanced integrations added only after the core is reliable.